RELENTLESS

STACK & ARCHITECTURE DECISION GUIDE

relentlessperforma.com  |  Version 3.0  |  All platform decisions resolved

# SECTION 1 — CORE PLATFORM DECISIONS

These decisions are final. Each one was made to maximize quality, minimize maintenance burden, and keep monthly costs reasonable for a growing brand.

| Decision | Winner & Why | Notes |
| --- | --- | --- |
| Site Platform | Shopify — handles store, blog, pages, SSL, CDN, checkout, PCI compliance, and custom design via Liquid templates. One system to rule everything. | Start on Basic ($39/mo). Upgrade to Shopify ($105/mo) when staff accounts or advanced reports are needed. |
| Domain / DNS | Directnic stays as registrar. DNS A record and CNAME pointed to Shopify. 10-minute setup. No migration, no cost. | relentlessperforma.com → Shopify. nothingsfinished.com parked at Directnic. |
| Email Marketing | Klaviyo — native Shopify integration, behavioral triggers, drop notifications to waitlisted buyers, community newsletter. Free to 250 contacts. | Mailchimp is generic. Klaviyo knows what people browsed and bought. For a drop-based commerce brand, that's the whole game. |
| Video / Content | YouTube channel (Relentless-owned). Embedded into Shopify site via YouTube embed. Zero hosting cost, zero storage cost, full copyright compliance. | Social media accounts created first, then embedded. Relentless never hosts video files. |
| Community / Blog | Shopify native blog and pages for Phase 1. Evaluate headless CMS (Contentful or Sanity) in Phase 2 if content volume demands it. | Shopify blog is more capable than people realize. No second system needed at launch. |
| Database | No self-managed database. No local server. Shopify holds product/order/customer data. Klaviyo holds email list. Airtable holds moderation queue (free tier). | A physical server in the store would be a security liability and a maintenance burden with zero benefit. |
| Content Moderation | Two-gate AI system. Gate 1: automated AI classifier (OpenAI Moderation API or Claude) screens all submissions. Gate 2: human review of ambiguous middle 10% only. | Reduces Stephen and Chelsea's manual review workload by ~85-90%. Scales to all athletes, not just skaters. |
| In-Store Payments | Square stays at Edges & Dreams physical location. Completely separate from Relentless online. | Square and Shopify Payments coexist cleanly under the same DBA tax entity. |

# SECTION 2 — SYSTEM ARCHITECTURE MAP

Each service does what it does best. Nothing is overloaded. No single point of failure. No unnecessary complexity.

## 2.1 What Shopify Owns

- relentlessperforma.com — primary domain, all pages, all navigation

- Product catalog — standard inventory items (stickers, water bottles, branded merch)

- Exclusive drop listings — timed, limited quantity, or auction-based

- Guest checkout — no account required

- Customer accounts — order history, saved addresses, waitlist status

- Blog / content pages — You Are Still Becoming, We Are Still Building, Philosophy, etc.

- SSL certificate — auto-managed by Shopify

- CDN — Shopify's global CDN serves all static assets

- PCI-DSS compliance — Shopify handles all card data, SAQ-A scope

- Email capture — waitlist forms, newsletter signup, account creation

## 2.3 The Edges & Dreams / Relentless Separation

Both brands can coexist cleanly under the same DBA legal structure. Here is exactly how:

- Separate Shopify stores — Relentless gets its own Shopify account at relentlessperforma.com

- Same Shopify Payments account — both stores connect to Shopify Payments under the same business entity, deposits go to the same bank account

- Shared tax reporting — both flow to the same DBA, one tax filing

- Separate customer lists — Relentless customers are Relentless customers, Edges & Dreams customers are Edges & Dreams customers. No cross-contamination.

- Relentless merch at Edges & Dreams — Stephen can list Relentless products in the E&D store with a Relentless vendor tag, or simply keep a small physical inventory in-store managed via Square

- If a customer buys Relentless merch in the physical store via Square, that order does not appear in Relentless Shopify — it's a cash/Square sale attributed to E&D

# SECTION 3 — EXCLUSIVE DROPS & AUCTION SYSTEM

This is one of the most distinctive parts of the Relentless brand. 1-of-1 pieces sold through timed drops and live auctions turns shopping into a community event.

## Phase 1 — Timed Drop (Zero App Cost)

Use Shopify's native inventory controls. Set quantity to 1. Set the product to publish at a specific date and time. Add a countdown timer via a free Shopify app (Countdown Timer Bar — free). When the timer hits zero, the product goes live. First person to complete checkout wins. No auction complexity, no app fees, works immediately.

- Cost: $0 additional monthly

- Setup time: 30 minutes per drop

- Best for: building initial excitement and testing community response

## Phase 2 — Live Auction with CommentSold

CommentSold integrates with Instagram Live and Facebook Live. Stephen goes live to show the piece. Community members comment a bid amount or the keyword 'sold.' Orders are created automatically in Shopify. Winner gets a checkout link sent directly. Losers are notified and can join the next drop waitlist.

- Cost: percentage of sales (typically 3-5%) — zero cost until something sells

- Creates genuine community event energy around each drop

- Turns Instagram followers into buyers without leaving Instagram

- Shopify sync means all orders, fulfillment, and records stay in one place

The live auction format is exactly what separates Relentless drops from a normal shop. It's not just commerce — it's content. The drop is the event.

## Phase 2 Alternative — Shopify Auction App

Bold Auction or Bid On Fusion plug directly into Shopify and run a traditional ascending-bid auction on any product page. Bidders compete over a set time window. Winner completes checkout normally. Good for pieces where Stephen and Chelsea want to maximize price rather than create a live event moment.

- Bold Auction: ~$20/month flat fee

- Good for higher-value pieces where price discovery matters

- Less community energy than live format but more structured

# SECTION 4 — AMBASSADOR & USER SPOTLIGHT SYSTEM

This answers Q16. Two distinct tiers of community recognition that work together as a flywheel — submit content, get featured, get invited to become an ambassador.

## 4.1 User Spotlights — Community Recognition

Anyone in the community can submit content through the Relentless submission form. Approved content appears in the community feed. The best approved content — exceptional athlete stories, powerful mindset pieces, standout training clips — gets elevated to a Featured Spotlight slot by a reviewer.

- Spotlight slots appear on the homepage and at the top of the You Are Still Becoming page

- Featured creators get a community badge on their profile

- Spotlight is rotating — new content replaces old monthly

- This creates real incentive to submit quality content: the best work gets seen by everyone

- Stephen and Chelsea control exactly who gets spotlighted — it's curatorial, not algorithmic

## 4.2 Ambassadors — Brand Representatives

Ambassadors are people Stephen and Chelsea personally invite. They are coaches, athletes, and community figures who embody the Relentless mindset. They are not paid influencers — they are advocates who believe in the brand.

- Each ambassador gets a dedicated profile page: photo, name, sport/discipline, their personal Relentless story

- Ambassador page links to their social accounts and any content they've contributed

- Ambassadors receive early access to every drop before general release

- Ambassadors receive a personal discount code — anyone who uses it earns the ambassador store credit

- Ambassador roster page lives under Be Relentless and links from the homepage

Ambassador profiles are a Phase 2 build item. For launch, a simple 'Ambassadors — Coming Soon' card on the shop page is enough. The first ambassadors should be the coaches and skaters Stephen mentioned wanting to involve at launch.

## 4.3 The Flywheel

Submit content → get approved → appear in community feed → exceptional content gets spotlighted → consistent contributors get invited to become ambassadors → ambassadors drive new community submissions → repeat.

- Community generates content

- AI screens and human curates

- Best content gets amplified

- Best contributors get recognized

- Recognition drives more contribution

- The brand's content grows without Stephen and Chelsea doing all the work

# SECTION 5 — AI CONTENT MODERATION ARCHITECTURE

Stephen and Chelsea have no bandwidth for heavy moderation. This system makes moderation a 5-minute-per-week task, not a second job. Scales to all athletes, not just skaters.

## 5.1 Two-Gate System

Gate 1 — Automated AI Screening (Instant)

Every submission hits the AI before any human sees it. The classifier checks against Chelsea's exact community guidelines — the ones she wrote — plus standard content safety categories.

- Hard fails auto-rejected instantly: hate speech, sexual content, harassment, self-harm glorification, spam, illegal activity, commercial self-promotion

- Clean passes auto-approved and queued for community feed

- Ambiguous middle (~10%) flagged for human review

Gate 2 — Human Review (Ambiguous Content Only)

Stephen, Chelsea, or a designated reviewer sees only the flagged middle bucket. This is judgment calls on genuinely ambiguous content — not re-screening everything. Expected weekly volume at launch: under 20 submissions total, under 5 needing human review.

- Reviewer options: Approve / Request Edits / Reject with feedback

- Audit log captures every decision: who reviewed, when, what decision

- Repeat violations trigger account flag or suspension automatically

## 5.2 Technical Implementation

- OpenAI Moderation API — free, purpose-built, handles most standard categories

- Claude classifier — custom-configured with Relentless community guidelines for brand-specific nuance

- Submission form (Shopify native or Typeform) → API call → result → route to feed or queue

- Airtable moderation dashboard — reviewers see flagged content, reason for flag, and one-click approve/reject

- Klaviyo notifies submitter of approval or rejection with guidance

## 5.3 Classifier Training

The AI gets smarter over time. Every human review decision trains the classifier. After 3-6 months of operation, the ambiguous middle bucket shrinks significantly because the model has learned Relentless-specific patterns.

- What counts as authentic struggle vs. toxic negativity

- What counts as inspiring training content vs. inappropriate intensity

- What counts as sharing your journey vs. self-promotion

- Sport-agnostic — works equally for skaters, runners, gymnasts, wrestlers, any athlete

# SECTION 6 — MONTHLY BUDGET BREAKDOWN

Total estimated monthly cost at launch: $39-$60. Scales only when revenue justifies it. Every tool has a free tier that covers launch.

| Service | Tier | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Shopify Basic | Production store, blog, SSL, CDN, checkout | $39/mo | Upgrade to $105/mo when advanced features needed |
| Klaviyo | Email marketing, drop notifications, newsletter | Free | Free to 250 contacts / 500 emails. Pay as list grows. |
| Airtable | Moderation queue dashboard | Free | Free tier: 1,000 records, plenty for launch volume |
| OpenAI Moderation API | AI content screening Gate 1 | ~$1-5/mo | Extremely low cost per API call. Negligible at launch volume. |
| CommentSold | Live auction / Instagram drop integration | % of sales | Zero cost until a drop sells. Activates in Phase 2. |
| YouTube | Video hosting and community channel | Free | Google/YouTube account. Zero hosting cost. |
| Directnic | Domain registration (already paid) | ~$12/yr | Already purchased. No action needed. |
| Countdown Timer Bar | Shopify drop countdown app | Free | Free Shopify app. Install when first drop is scheduled. |
| TOTAL AT LAUNCH |  | ~$39-60/mo | Scales with revenue, not with time |

What is NOT in this budget: third-party auction app (~$20/mo, Phase 2 only), headless CMS ($0-$25/mo, Phase 2 only if needed), paid Airtable (~$20/mo if moderation volume grows significantly).

# SECTION 7 — BUILD SEQUENCE TO LAUNCH

Mid-April to early May target. Security and backend first. Design and content second. Testing third. This sequence is non-negotiable.

## Week 1 — Foundation

- Create Shopify store at relentlessperforma.com

- Point DNS from Directnic to Shopify (A record + CNAME)

- Install and configure SSL, enforce HTTPS

- Set up Shopify Payments — connect to bank account

- Configure CSP headers, rate limiting, basic security settings

- Install Klaviyo app, connect to Shopify

- Create YouTube channel — Relentless Performa

- Create Instagram account — @relentlessperforma

## Week 2 — Core Pages & Auth

- Build homepage using our HTML mockup as the design spec — replicate exactly in Shopify Liquid

- Build four pillar pages: You Are Still Becoming, We Are Still Building, Nothing Is Finished, Be Relentless

- Set up customer account system — login, register, profile

- Build content submission form and Airtable moderation queue

- Configure AI moderation API connection

- Draft Privacy Policy, Terms of Service, Community Guidelines, Cookie Consent — publish all four

## Week 3 — Shop & Drops

- Add standard inventory products (stickers, water bottles, etc.)

- Build coming soon page with Klaviyo waitlist capture

- Install Countdown Timer Bar app — configure for first drop

- Build ambassador coming soon section

- Set up Klaviyo welcome sequence for new subscribers

- Set up Klaviyo drop announcement flow for waitlisted subscribers

## Week 4 — Polish, Test, Launch

- WCAG 2.1 AA accessibility audit — fix all issues before launch

- Security review — input validation, headers, rate limiting, auth flows

- Mobile responsiveness check across iOS and Android

- Load ambassador content when names are confirmed

- Soft launch — site live, coming soon shop, waitlist collecting

- First Klaviyo newsletter send to opted-in list

- First drop announced — date, piece preview, countdown begins

# SECTION 8 — SHOPIFY APPS: WHAT TO INSTALL & WHAT TO SKIP

The guiding principle: Shopify native covers more than most people realize. Only add an app when native Shopify genuinely cannot do the job. Every app adds monthly cost, a security surface, and maintenance overhead. We pick deliberately.

## 8.1 Apps They Actually Need

| App | Category | Cost | Why / When |
| --- | --- | --- | --- |
| Klaviyo | Email / SMS | Free → $20+/mo | Native Shopify integration. Behavioral triggers. Drop announcements to waitlisted buyers. The one app worth paying for as the list grows — it pays for itself. |
| Countdown Timer Bar (Beae or Hextom) | Drop Timers | Free | Countdown on product pages and banners for timed drops. Free tier covers everything needed at launch. |
| Shopify Product Reviews | Reviews | Free | Native app. Handles basic product reviews at launch. Upgrade to Judge.me ($15/mo) when photo reviews or advanced social proof are needed. |
| Smile.io | Loyalty / Ambassador Codes | Free → $49/mo | Powers ambassador discount codes and referral tracking. Free tier covers up to 200 monthly orders — plenty at launch. |
| accessiBe or AudioEye | Accessibility | $49/mo — Phase 2 | Automated WCAG 2.1 AA monitoring. Not a substitute for building it right — do the manual audit at launch, add automated monitoring in Phase 2. |
| SEO Manager or Plug In SEO | SEO | $20-30/mo — Phase 2 | Worth adding once the site has real content and they want to optimize for athlete search terms. Not needed at launch. |

## 8.2 Apps for the Drop & Auction System

Phase 1 — Free Native Drop (Launch)

Use Shopify native inventory controls. Set quantity to 1. Schedule product to publish at a specific date and time. Add Countdown Timer Bar. First person to complete checkout wins. Zero app cost, works immediately.

- Cost: $0 beyond Countdown Timer Bar (free)

- Setup time: 30 minutes per drop

- Best for: first drops while testing community response and building excitement

Phase 1 Alternative — Draft Orders (Free, Manual)

Shopify's native Draft Orders feature is completely free. For the first 3-4 auctions before the live format is proven, Stephen creates a draft order for the winning bidder manually and sends a checkout link via Instagram DM. Full control, zero cost, no app integration required. Graduate to CommentSold when live volume justifies it.

- Cost: $0 — completely native Shopify

- Best for: proving the format before committing to app infrastructure

- Limitation: manual process, does not scale beyond a handful of drops

Phase 2 — CommentSold (Instagram Live Auctions)

Integrates with Instagram Live and Facebook Live. Stephen goes live, shows the piece, community bids by commenting. Orders created automatically in Shopify. Winner gets a checkout link. Losers get a waitlist notification via Klaviyo. The drop becomes the content — a community event, not just a transaction.

- Cost: 3-5% of sales — zero cost until something sells

- Turns Instagram followers into buyers without leaving Instagram

- Shopify sync keeps all orders, fulfillment, and records in one place

- Requires Instagram Business account and Meta Shop setup

Phase 2 Alternative — Bold Auction (On-Site Bidding)

Traditional ascending-bid auction running directly on the Shopify product page. Bidders compete over a set time window. Good for higher-value pieces where price discovery matters more than live event energy.

- Cost: ~$20/month flat

- Best for: maximizing price on premium 1-of-1 pieces

- Less community energy than live Instagram format

## 8.3 Apps to Skip

App creep is real. Shopify's app store is designed to make adding apps feel easy. $15 here, $20 there — suddenly paying $300/month for functionality barely used. Audit the stack every quarter and cut anything not earning its keep.

| App Category | Typical Cost | Why to Skip |
| --- | --- | --- |
| Page Builders (PageFly, GemPages) | $25-40/mo | Unnecessary — we build the theme custom in Shopify Liquid. Page builders are for people who can't code the design they want. |
| Upsell / Cross-sell Apps | $15-40/mo | Shopify now has native upsell functionality built into checkout. Third-party apps duplicate this at cost. |
| Inventory Management Apps | $30-100/mo | Native Shopify inventory handles everything at launch volume. Add only when SKU count makes native management genuinely painful. |
| Subscription Apps (Recharge, Bold) | $100+/mo | Only relevant if a paid membership tier is built. Do not install until the membership model is designed and ready to launch. |
| Shipping Apps (ShipStation, Easyship) | $25-99/mo | At launch volume, manage fulfillment natively through Shopify's built-in shipping labels. Add when order volume makes manual printing painful. |
| Live Chat Apps (Tidio, Gorgias) | $30-50/mo | Shopify's native Inbox handles basic customer messages for free. Nice to have, not needed at launch. |

## 8.4 True Monthly Cost Picture

At Launch

| Service | Tier | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Shopify Basic | Production platform | $39/mo | Core platform — store, blog, SSL, CDN, checkout |
| Klaviyo | Email marketing | Free | Free to 250 contacts |
| Countdown Timer Bar | Drop timers | Free | Free tier covers all launch needs |
| Shopify Product Reviews | Reviews | Free | Native app |
| Smile.io | Loyalty / Ambassador | Free | Free to 200 orders/mo |
| OpenAI Moderation API | AI content screening | ~$1-5/mo | Negligible at launch volume |
| LAUNCH TOTAL |  | ~$40-45/mo | Scales only when revenue justifies it |

At Growth Stage (Phase 2)

| Service | Tier | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Shopify Basic or Shopify | Platform | $39-105/mo | Upgrade when staff accounts or advanced reports needed |
| Klaviyo | Email / SMS | $20-45/mo | Scales with list size — 500 to 1,000 contacts |
| CommentSold | Live auctions | % of sales | Zero fixed cost — percentage only when drops sell |
| SEO Manager | Search optimization | $29/mo | Add when content volume warrants optimization |
| accessiBe | Accessibility monitoring | $49/mo | Ongoing WCAG 2.1 AA compliance monitoring |
| Smile.io Starter | Loyalty / Ambassador | $49/mo | When monthly orders exceed free tier |
| GROWTH TOTAL |  | ~$185-275/mo | Before CommentSold percentage |

The growth stage cost is still lean for a brand doing regular product drops, community content, and ambassador programs. Industry average for a comparable Shopify brand is $400-800/month in apps. Staying under $300 while covering all functionality is a genuine win.

Every day. Every step. Every moment.  —  Move Forward.

Nothing is finished. Keep building.