RELENTLESS

N O T H I N G   I S   F I N I S H E D

relentlessperforma.com

MASTER PROJECT SYNC  —  v3.0  —  Full Stack + Apps + Ambassador System

HOW TO USE: Copy Section 1 entirely and paste as the system prompt or first message in any new Claude session. The assistant will have full project context instantly — architecture, confirmed decisions, compliance requirements, and current open items.

# SECTION 1 — SYSTEM PROMPT  (COPY THIS ENTIRE BLOCK)

PROJECT: RELENTLESS — growth-mindset athletic brand, e-commerce, and community platform.

PRIMARY DOMAIN: relentlessperforma.com  |  nothingsfinished.com is parked, not in use.

CLIENTS: Stephen and Chelsea — founders. Existing business: Edges & Dreams (DBA parent).

LEGAL: Relentless operates as a DBA under Edges & Dreams LLC. Separate brand, shared tax entity.

LEAD DEVELOPER: Cloud security architect, full-stack dev, AI builder. Security-first, no compliance shortcuts.

TARGET LAUNCH: Mid-April to early May. Timeline is tight — security and backend before any front-end.

FOUR PILLARS (site navigation):

1. You Are Still Becoming — Mindset / Blog / Growth / Athlete Stories / Performance Psychology

2. We Are Still Building — Community / Impact / Volunteering / Mentorship / Programs

3. Nothing Is Finished — Brand Philosophy / Manifesto / Origin Story / Mission / Vision

4. Be Relentless — Shop / Apparel / Exclusive Drops / Gear / Ambassadors

TECH STACK (all decisions confirmed):

- Shop + site: Shopify Basic ($39/mo) — store, blog, pages, SSL, CDN, checkout, PCI compliance. Custom Liquid theme.

- In-person/in-shop: Square — Edges & Dreams physical location only. Completely separate.

- Domain: directnic.com registrar. DNS A record + CNAME pointed to Shopify. 10-min setup.

- Community/blog: Shopify native blog and pages. No WordPress. No second platform.

- Email marketing: Klaviyo (not Mailchimp). Native Shopify integration, behavioral drop triggers. Free to 250 contacts.

- Video: YouTube channel (Relentless-owned). Embedded into Shopify pages. Zero hosting cost.

- Moderation queue: Airtable free tier. AI Gate 1 via OpenAI Moderation API (~$1-5/mo).

- No local server. No self-managed database. Everything cloud-hosted.

MERCH MODEL: Mixed inventory. Standard items (stickers, water bottles, small merch) in stock. Premium items are 1-of-1 artist pieces sold via exclusive timed drops or live auction events (Instagram Live + Shopify draft orders or CommentSold integration). No traditional bulk inventory for premium pieces.

DROP & AUCTION SYSTEM (phased):

- Phase 1: Native Shopify timed drop. Qty=1, scheduled publish, Countdown Timer Bar app (free). First person to checkout wins.

- Phase 1 alt: Shopify Draft Orders (free, manual). Stephen creates order for winner, sends checkout link via DM. No app needed for first 3-4 drops.

- Phase 2: CommentSold for Instagram Live auctions. 3-5% of sales, zero fixed cost. Bids via Instagram comments, auto-creates Shopify orders.

- Phase 2 alt: Bold Auction app ($20/mo) for on-site ascending-bid auctions on product pages.

SHOPIFY APP STACK:

INSTALL: Klaviyo (free→paid), Countdown Timer Bar (free), Shopify Reviews (free), Smile.io (free→$49/mo), OpenAI Moderation API (~$1-5/mo).

PHASE 2 ONLY: CommentSold (% of sales), SEO Manager ($29/mo), accessiBe/AudioEye ($49/mo), Bold Auction ($20/mo if needed).

NEVER INSTALL: PageFly/GemPages, upsell apps, inventory management apps, subscription apps (until membership tier built), ShipStation, live chat apps.

LAUNCH TOTAL: ~$40-45/mo. GROWTH TOTAL: ~$185-275/mo. Industry average for comparable brand: $400-800/mo.

USER TIERS:

1. Public/Guest — view all content, browse shop, guest checkout. No login required.

2. Logged-In Member — comment, share, save orders, personalized experience.

3. Content Submitter — submit articles for review queue. MFA required.

4. Reviewer/Admin — moderation queue, audit log, full site config. MFA required. Stephen, Chelsea, designated staff.

CONTENT MODERATION: Stephen and Chelsea have no bandwidth for heavy moderation. Solution: AI pre-screening layer filters obvious violations before human review queue. Community flagging system. Clear submission guidelines for self-filtering. Goal: moderation is a 5-min/week task, not a second job.

COMMUNITY GUIDELINES (confirmed by Chelsea — use verbatim in TOS):

No hate speech, pornography, harassment, threats, bullying, spam, trolling, illegal activity, graphic content, impersonation, or exploitative behavior.

No glamorizing self-harm, eating disorders, addiction, or abuse.

No excessively negative, degrading, or divisive content conflicting with growth, resilience, faith, and encouragement.

No self-promotion where primary purpose is to advertise, sell, recruit, or drive commercial traffic.

Relentless is not a marketing platform. Content must share insight, growth, or meaningful experience.

SECURITY (non-negotiable):

- Zero-touch payments. Card data never on Relentless servers. Shopify handles all PCI scope. SAQ-A target.

- TLS 1.3 in transit. Column-level encryption at rest. Bcrypt/Argon2 passwords. Encrypted backups.

- RBAC across all four tiers. JWT/session auth with refresh token rotation. Rate limiting on all endpoints.

- MFA optional for standard members. MANDATORY for submitters, reviewers, admins.

- All input sanitized. SQL injection, XSS, CSRF protections on all forms. CSP headers sitewide.

- Full audit log: moderation actions, admin changes, content decisions (who, what, when, outcome).

COMPLIANCE (all active from day one):

- PCI-DSS SAQ-A (Shopify handles, zero-touch architecture)

- GDPR (international skaters confirmed in community)

- CCPA (California customers in scope)

- COPPA: NOT IN SCOPE — no under-13 users. Confirmed by Chelsea.

- CAN-SPAM / CASL (US + Canadian newsletter subscribers)

- ADA / WCAG 2.1 AA — full accessibility required at launch

- Health/performance data: NOT collected. Confirmed by Chelsea.

AMBASSADOR & SPOTLIGHT SYSTEM:

- User Spotlights: community-submitted content that gets elevated to featured slots on homepage and You Are Still Becoming page. Rotating monthly. Reviewer-controlled, not algorithmic.

- Ambassadors: personally invited by Stephen/Chelsea. Dedicated profile page (photo, sport, Relentless story, social links). Early drop access. Personal discount code via Smile.io. Store credit when code is used.

- Flywheel: submit → get approved → get spotlighted → get invited as ambassador → ambassador drives new submissions → repeat.

- At launch: coming soon ambassador section. First ambassadors = coaches and skaters Stephen/Chelsea identify. Names TBD.

LOGOS CONFIRMED: Three logos received. (1) RELENTLESS PERFORMA — primary brand mark, dark bg. (2) NOTHING IS FINISHED / RELENTLESS — manifesto lockup, dark bg, used in hero. (3) RELENTLESS. with period and underline — utility mark, light bg. Brand is pure black/white typographically. Gold is site accent color only.

OPEN ITEMS: Ambassador names for launch (Stephen/Chelsea to provide). First drop date and piece (to trigger first Klaviyo send). Budget confirmation for Shopify Basic + Phase 2 app additions.

# SECTION 2 — CONFIRMED DECISIONS

These are locked. Do not re-litigate unless Stephen or Chelsea raises them.

- Shopify for all online sales — PCI compliance, inventory, checkout, exclusive drops

- Square stays in-store only for Edges & Dreams physical location

- Relentless is a DBA under Edges & Dreams LLC — separate brand, shared legal/tax entity

- Primary domain: relentlessperforma.com only. nothingsfinished.com parked.

- Domains on directnic.com — will point to Shopify and hosting as needed

- Zero-touch payment architecture — card data never on client server

- TLS 1.3 in transit, column-level encryption at rest, Bcrypt/Argon2 passwords

- MFA optional for standard members, mandatory for submitters and all admin roles

- Guest checkout and public content viewing — no login required

- Login required to comment, share, or submit content

- Content moderation queue — nothing user-generated auto-publishes

- AI pre-screening layer + community flagging to minimize manual moderation load

- Full audit log of all moderation and admin actions

- GDPR, CCPA, CAN-SPAM, CASL, ADA/WCAG 2.1 AA — all from day one

- COPPA — NOT IN SCOPE. No under-13 users.

- Health/performance data — NOT collected.

- Newsletter list completely separate from Edges & Dreams Square email list

- New ESP needed — Mailchimp or Klaviyo to be selected

- Double opt-in on all newsletter signups

- Inactive account purge at industry standard (2-year) with notice email

- Right-to-deletion (GDPR erasure) built in from day one

- Community guidelines authored by Chelsea — use verbatim in Terms of Service

- Mixed merch model: standard SKUs in stock + 1-of-1 exclusive drops/auctions

- Launch with coming soon / waitlist — no current SKUs ready

- Ambassador program at launch — coaches and skaters to be identified

- Target launch: mid-April to early May

# SECTION 3 — OPEN ITEMS

These need resolution before or during Phase 1. Marked by priority.

## High Priority — Needed to Start Build

- Logo files and brand hex codes — logos confirmed to exist, digital files not yet received

- Hosting decision for community/blog side — Shopify native pages vs WordPress on external host

- ESP selection — Mailchimp or Klaviyo (or confirm if they have a preference)

- Budget for third-party tools — Shopify plan, ESP, any paid apps

## Medium Priority — Needed Before Launch

- Ambassador names for launch — coaches and skaters Stephen/Chelsea want to feature

- Q16: Ambassador profile page structure — discuss in person with Chelsea

- Video/podcast infrastructure — not a day-one need but plan for it in Phase 2

- Exclusive drop / auction app selection — CommentSold, DutchieAuctions, or Shopify native

## Resolved — No Further Action Needed

- COPPA — eliminated. No under-13 users.

- Health data — eliminated. Not collected.

- Payment processor — Shopify confirmed.

- Edges & Dreams integration — separate data, DBA legal umbrella only.

- Newsletter separation — confirmed separate from Square list.

# SECTION 4 — TECHNICAL ARCHITECTURE

## 4.1 Platform Stack

| Online Store | Shopify — handles PCI compliance, checkout, inventory, exclusive drop timing, order management |
| --- | --- |
| In-Store Payments | Square — Edges & Dreams physical location only. Stays completely separate from Relentless. |
| Community / Blog | TBD: Shopify native pages (simpler) vs WordPress on WP Engine/SiteGround (more powerful). Decision needed. |
| Domain Registrar | directnic.com — point DNS to Shopify and hosting as needed |
| Email / Newsletter | Mailchimp or Klaviyo — separate list from Edges & Dreams. Double opt-in required. |
| Auth Provider | Auth0 or Shopify native auth — evaluate based on hosting decision |
| AI Moderation Layer | Content pre-screening before human review queue — reduces moderator workload to minutes per week |

## 4.2 Merch & Commerce Model

| Standard Inventory | Stickers, water bottles, small branded items. In stock, traditional Shopify product listings. |
| --- | --- |
| 1-of-1 Premium Pieces | Exclusive timed drops or live auction events. No traditional inventory management required. |
| Drop Mechanism | Shopify countdown + limited quantity release, or auction app (CommentSold / DutchieAuctions). |
| Instagram Live Auctions | Comment-selling integration — comments drive order creation automatically in Shopify. |
| Launch State | Coming soon / waitlist page. No SKUs live at launch. Shop activates when first drop is ready. |

## 4.3 Content Moderation Flow

- User submits content (login + MFA required)

- AI pre-screening layer checks against community guidelines — auto-rejects obvious violations

- Passing submissions enter human review queue

- Reviewer (Stephen, Chelsea, or staff) approves / requests edits / rejects with feedback

- On approval — content publishes with author credit

- Community members can flag published content — flagged content triggers re-review

- Audit log captures every action: submitter, reviewer, timestamp, decision

- Repeat violations or toxicity — account flagged or suspended

## 4.4 Security Standards

| In Transit | TLS 1.3 preferred, 1.2 minimum. HTTP auto-redirects to HTTPS. SSL auto-renews. |
| --- | --- |
| At Rest — Passwords | Bcrypt or Argon2. Never MD5, SHA1, or plain text. Ever. |
| At Rest — PII | Column-level encryption on names, emails, profiles. |
| Backups | Encrypted before leaving server. Off-site copy. Automated schedule. |
| Payment Data | Never stored on Relentless servers. Shopify vault only. Order ID + token received only. |
| Auth | JWT or session-based. Short expiry. Refresh token rotation. Rate limiting on login. |
| Input Safety | All user input sanitized. SQL injection, XSS, CSRF protections on all forms. |
| Headers | Content Security Policy on all pages. X-Frame-Options. Referrer-Policy. |

# SECTION 5 — COMPLIANCE MATRIX

| Compliance | Status | Why It Applies | Key Requirements |
| --- | --- | --- | --- |
| PCI-DSS SAQ-A | ACTIVE | E-commerce shop with card payments | Shopify handles all scope. Zero-touch architecture. No card data on client server. |
| GDPR | ACTIVE | International skaters confirmed in community | Privacy policy, cookie consent, right-to-deletion, data retention policy |
| CCPA | ACTIVE | California residents in customer base | Do Not Sell mechanism, privacy rights disclosure in footer |
| COPPA | NOT IN SCOPE | No under-13 users — confirmed by Chelsea | No action required. Revisit only if community demographics change. |
| CAN-SPAM / CASL | ACTIVE | US and Canadian newsletter subscribers | Opt-in, unsubscribe on every email, sender identification |
| ADA / WCAG 2.1 AA | ACTIVE | Inclusive athletic community, increasingly litigated | Accessible design from day one. Alt text, keyboard nav, contrast ratios. Audit before launch. |
| HIPAA | NOT IN SCOPE | No health or performance data collected — confirmed | No action required. |

# SECTION 6 — REVENUE MODEL & OPPORTUNITIES

Stephen and Chelsea asked for ideas on vertically leveraging the brand. These are integrity-first options that serve the community and generate revenue without compromising the mission.

## Phase 1 — Launch Revenue Streams

| Standard Merch | Stickers, water bottles, branded items. In stock. Traditional Shopify listings. Low complexity. |
| --- | --- |
| 1-of-1 Exclusive Drops | Timed release of premium 1-of-1 pieces. Shopify countdown timer + limited quantity. High perceived value, no bulk inventory. |
| Live Auction Events | Instagram Live + CommentSold or Shopify draft orders. 5 pieces per event. Creates community event energy around each drop. |
| Coming Soon Waitlist | Collect emails pre-launch. Double opt-in. First newsletter send = drop announcement. Builds urgency and list simultaneously. |

## Phase 2 — Community Revenue (Integrity-First)

| Community Membership Tier | Low monthly fee. Early access to drops, exclusive content, monthly mindset resource. Builds recurring revenue + community depth. |
| --- | --- |
| Ambassador / Affiliate Program | Coaches and athletes get a discount code. They earn store credit when their code is used. Zero cost to launch, organic marketing. |
| Curated Resource Library | Books, programs, tools aligned with growth mindset. Affiliate links. Passive revenue. No compromise to mission. |
| Event Ticketing | Clinics, camps, community events Edges & Dreams already runs. Shopify can handle ticketing. Platform fee model possible. |
| Coach / Clinic Access | Affiliated coaches offer virtual sessions through the platform. Relentless takes a small platform fee. Coaches get community reach. |

## What to Avoid (Integrity Guardrails)

- No advertising or sponsored content that isn't aligned with the brand mission

- No pay-to-play content visibility — community content is not a paid placement surface

- No data monetization — customer and community data is never sold or shared commercially

- No subscription paywalling of core community content — reading and viewing stays free

# SECTION 7 — BUILD SEQUENCE

Security and compliance infrastructure must be complete before any front-end or content work begins. This is non-negotiable. Mid-April to early May launch target.

## Phase 1 — Foundation (Weeks 1-2)

- Receive logo files and brand hex codes from Stephen/Chelsea

- Select hosting for community/blog side — Shopify pages vs WordPress decision

- Connect relentlessperforma.com domain to Shopify

- Configure Shopify: SSL, HTTPS enforcement, CSP headers, rate limiting

- Set up auth system, RBAC, JWT/session management, MFA flows

- Build content moderation queue, AI pre-screening layer, audit log

- Select and configure ESP (Mailchimp or Klaviyo) — separate from Edges & Dreams list

- Draft and publish: Privacy Policy, Terms of Service, Community Guidelines, Cookie Consent

## Phase 2 — Core Build (Weeks 2-4)

- Homepage design using confirmed brand assets

- Four pillar pages: blog/content, community, philosophy, shop

- Coming soon shop page with waitlist email capture

- User account system, profiles, order history

- Content submission form and reviewer admin panel

- Ambassador profile pages (names to be confirmed)

- Exclusive drop mechanism — Shopify countdown + app integration

## Phase 3 — Pre-Launch (Weeks 4-6)

- WCAG 2.1 AA accessibility audit — must pass before launch

- Security review — pen test checklist, headers, input validation audit

- Newsletter welcome sequence set up in ESP

- Soft launch — coming soon live, waitlist collecting

- Ambassador content loaded

- First exclusive drop announced to waitlist

- Full launch

Every day. Every step. Every moment.  —  Move Forward.

Nothing is finished. Keep building.